**Elaboration 2 Tasks**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Description** | **Relates - to** | **Assigned - to** | **Status** | **Date - Done** |
| Add item via scan barcode | Scan Barcode  (UC 8) | Sarit | done | 24 - Oct - 2013 |
| Calculate total price of each item | Calculate Subtotal price (UC 9) | Suwijak | done | 11 - Oct - 2013 |
| Calculate all total price | Calculate Total price(Already include tax)  (UC 10) | Suwijak | done | 11 - Oct - 2013 |
| Change product price | Change price of product (UC 11) | UnDone Team | done | 13 - Nov - 2013 |
| Add some SaleLineItem to process sale | Add SaleLineItem  (UC 12) | Sarit  Suwijak | done | 28 - Sep - 2013 |
| Delete some SaleLineItem | Remove SaleLineItem  (UC 13) | Sarit  Suwijak | done | 14 - Oct - 2013 |
| Remove all SaleLineItem | Clear SaleLineItem  (UC 14) | Sarit  Suwijak | done | 5 - Nov - 2013 |
| After making sale, show sale report | Update Stock after making sale  (UC 15) | Suwijak | done | 16 - Nov - 2013 |
| Show a profit graph | Show graph of profit (UC 16) | Natcha | done | 21 - Nov - 2013 |
| Show receipt of sale | Show receipt of SaleLedger (UC 17) | Eknarin | done | 23 - Nov - 2013 |
| Select date to see report | Choose date to see report in that day (UC 18) | Natcha  Suwijak | done | 25 - Nov - 2013 |
| Find bug | - | Swas | done | 3 - Dec - 2013 |
| Creating dialog box | - | Swas | done | 18 - Nov - 2013 |
| Improve UI | - | UnDone Team | under construction | 3 - Dec - 2013 |
| Creating all documents | - | UnDone Team | under construction | 20 - Nov - 2013 |
| Correction documents | - | Eknarin  Natcha | under construction | 1 -Dec - 2013 |
| Update document to repository | - | Eknarin  Natcha | start | 3 - Dec - 2013 |
| Update project to repository | - | UnDone Team | start | 3 - Dec - 2013 |
| Complete Java doc. | - | UnDone Team | under construction | 3 - Dec - 2013 |